Proxiant Academy | AI for Operations

Class 10: Scheduling & Resource Planning - Exercises

Exercise 1: Formulate Job Shop Problem [analytical]

Type: analytical

Model complex scheduling.

Context: 5 jobs, 4 machines, minimize makespan.

Task: Constraints, matrix, CP-SAT setup

Exercise 2: Solve with CP-SAT Solver [coding]

Type: coding

Find optimal schedule.

Context: Job sequences and machine constraints.

Task: Python model, solve, Gantt chart

Exercise 3: Optimize Workforce Shifts [analytical]

Type: analytical

Design shift schedule.

Context: Demand: 30 (8-11am), 50 (11am-4pm), 20 (4-6pm). Multiple shift types.

Task: Formulate, solve for minimum cost

Exercise 4: Implement Capacity Planning Simulation [analytical]

Type: analytical

Forecast resource needs.

Context: 100-200 orders/week, 2-6h processing, 10 capacity units.

Task: SimPy: queue, cycle time, utilization

Exercise 5: Calculate Energy Cost Savings [analytical]

Type: analytical

Optimize for off-peak pricing.

Context: Peak $0.12 (8-6pm), off-peak $0.07. 5 jobs, 50-200kW.

Task: Schedule off-peak, savings vs no optimization

proxiant.ai