Proxiant Academy

AI for Operations

Resource Allocation & Scheduling

Class 10

Confidential

Learning Objectives

Learning Objectives

- Job shop NP-hard

- CP-SAT solver

- Gantt charts

- Workforce shifts

- Capacity planning

- Energy optimization

Job Shop Scheduling

n jobs on m machines. Operation sequences. Minimize makespan. NP-hard for m>2.

CP-SAT Solver

IntVar: operation start. IntervalVar: (start, duration, end).

NoOverlap: machine constraint. CumulativeConstraint: resources.

Workforce & Capacity

Shifts: 8hr, 12hr, flexible. Skill matrix. Demand via Little Law.

Scenarios: 80%, 100%, 120%. Buffer: 20-30%.

Energy Optimization

Time-of-use: peak $0.20/kWh, off-peak $0.05/kWh.

Peak shaving. Renewable integration.

Lab: CP-SAT Scheduler

10 jobs x 3 machines. Define, constrain, minimize, Gantt.

Expected: 55-65 minutes.

Key Concepts

| Concept | Definition |
| --- | --- |
| Job Shop | Jobs, machines, sequences |
| Makespan | Max completion time |
| CP-SAT | Constraint solver |
| IntervalVar | (start, duration, end) |
| NoOverlap | Machine constraint |
| Gantt Chart | Time x machines viz |
| Time-of-use | Hour-varying rate |
| Peak Shaving | Reduce max load |

References

Google OR-Tools: https://developers.google.com/optimization